Project Design Document	02/20/2024 / Wilford Bentley

Project Concept
1 / Player Control		You control a / Boy	in this / Top down game
		where / Keyboard/Controller	makes the player / Run around in all directions (on X and Z axis)

2 / Basic / Gameplay		During the game, / Robots appear	from / All sides of the screen
		and the goal of the game is to / Avoid the robots and collect gems/candy/something

3 / Sound / & Effects		There will be sound effects / When the player collides with something	and particle effects / When the player collides with something
		[optional] There will also be / description of any other expected special effects or animation in the project.

4 / Gameplay / Mechanics		As the game progresses, / More robots and gems/candy spawn	making it / More difficult to avoid the robots
		[optional] There will also be / Catchy background music.

5 / User / Interface		The / Score	will / Increase	whenever / Player collects gems/candy
		At the start of the game, the title / Evil Robots will appear		and the game will end when / Player collides with a robot

6 / Other Features		Any other notes about the project that you don’t feel were addressed in the above.

Project Timeline
Milestone	Description	Due
#1	Create project and environment that game will take place in	03/01
#2	Create player character with movement controls	03/08
#3	Create robot objects that chase the player	03/15
#4	Create gems/candy/objectives	03/22
#5	Create UI (score, start screen, game over screen, instructions)	03/29
Backlog	Feature on backlog - not a part of the minimum viable product / Feature on backlog - not a part of the minimum viable product / Feature on backlog - not a part of the minimum viable product	mm/dd

Project Sketch